Daily Activity Report Template Example

| Employee Name | Department / Team | Position / Role | Supervisor | Date |
| --- | --- | --- | --- | --- |
| Alexandra Mattson | Field Operations / DC Fast Charging | Field Technician Lead | Marcus Liu | 10/02/20XX |
| Shift Start | Shift End | Total Hours | Location / Site / Job No. | Contact (Phone / Email |
| 8:00 AM | 4:30 PM | 8.50 | Rose City Plaza DCFC Upgrade / Site RCP-07 / Job PC-OPS-078 | 503-555-0142 ¦ alexandra.mattson@positivecharge.io |

| Activity / Task | Start Time | End Time | Duration | Description / Notes | Outcome / Deliverable | Follow-Up Owner and Due Date |
| --- | --- | --- | --- | --- | --- | --- |
| Pre-Shift Brief & Safety Check | 8:00 AM | 8:15 AM | 0.15 | Toolbox talk, PPE check, LOTO review, hazard scan. | Signed safety checklist uploaded to Ops folder. | A. Mattson – 10/03 |
| Site Arrival & Setup | 8:15 AM | 8:35 AM | 0.20 | Cones/barriers placed; panel access verified; network cabinet powered. | Work zone established; equipment staged. | A. Mattson – 10/02 |
| Cabinet Rewire & Torque Verification (Unit 2) | 8:35 AM | 11:05 AM | 2.30 | Retorqued busbars to spec; replaced CT sensor; verified ground. | Cabinet passed inspection; measurements logged. | J. Ortega to add torque values to asset record – 10/03 |
| OCPP Provisioning & Firmware Update | 11:05 AM | 11:50 AM | 0.45 | Provisioned via Console; set 60-sec heartbeat; applied FW build 1.6J-P3. | Stable heartbeat; charger visible in dashboard. | R. Patel to schedule configuration audit – 10/06 |

| End-of-Day Summary |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Top Accomplishments (3 Bullets): Issues / Risks / Blockers: Plan For Tomorrow / Next Shift: Stakeholder Updates Sent (Who/How): Materials / Expenses / Mileage: Incidents (Time, Type, Brief Description, Reported To, Corrective Action): Notes / Lessons Learned: |  |  |  |
| Employee Name | Employee Signature | Date |  |  |  |  |  |
| Supervisor Name | Supervisor Signature | Date |  |  |  |  |  |

Daily Activity Report Template

| Employee Name | Department / Team | Position / Role | Supervisor | Date |
| --- | --- | --- | --- | --- |
| Shift Start | Shift End | Total Hours | Location / Site / Job No. | Contact (Phone / Email |

| Activity / Task | Start Time | End Time | Duration | Description / Notes | Outcome / Deliverable | Follow-Up Owner and Due Date |
| --- | --- | --- | --- | --- | --- | --- |

| End-of-Day Summary |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Employee Name | Employee Signature |  | Date |
| Supervisor Name | Supervisor Signature |  | Date |

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.