Generic Project Proposal 
Template Example

Cloud-Based Document Management System Implementation

PREPARED FOR

XYZ Operations

PREPARED BY

IT Services Company

| PROJECT TITLE | Cloud-Based Document Management System Implementation |  |  |
| --- | --- | --- | --- |
| SUBMITTED BY | IT Services Company | PROJECT TYPE | Technology Implementation |
| PHONE / EMAIL | 555-555-5555 | TOTAL ESTIMATED BUDGET | $48,500 |
| DATE OF PROPOSAL | November 14, 20XX | VERSION NO. | V1.0 |
| PROJECTED START DATE | January 8, 20XX | PROJECTED COMPLETION DATE | March 28, 20XX |

I. PROJECT OVERVIEW

WHO WE ARE

IT Services Company is a technology consulting firm specializing in digital transformation solutions for small and medium-sized enterprises.

YOUR NEEDS

XYZ Operations is experiencing inefficiencies and version control issues with its current manual and local file-sharing methods. You require a centralized, secure, and scalable solution.

OUR OBJECTIVES

To implement a cloud-based document management system (DMS) that improves document accessibility, security, and collaboration across departments.

COST + TIMELINE ESTIMATES

Estimated Budget: $48,500 Timeline: 12 weeks (January–March 20XX)

II. WHY WE’RE THE BEST FIT

ABOUT US

We have successfully implemented over 100 DMS projects utilizing leading platforms, including SharePoint, Google Workspace, and Box.

SERVICES

- Platform selection and configuration - Custom integration with current systems - User training and support

OUR TEAM

- Project Manager: Alexandra Mattson - Solutions Architect: Everett Crosse - Training Lead: Lori Garcia

OUR WORK

Previous clients include retail chains, accounting firms, and non-profits. Case studies available upon request.

| III. NEEDS / ISSUES |  |
| --- | --- |
| ONE |  |
| NEED / ISSUE DESCRIPTION | Lack of centralized file access |
| LENGTH OF TIME EXISTED | 3+ years |
| PREVIOUSLY ADDRESSED? | No |
| IF SO, WHAT WAS THE OUTCOME? |  |
| IMPACT OF NEED / ISSUE | Delayed workflows and errors from outdated versions |
| ADDITIONAL INFO | Internal audit flagged this as a compliance risk |
| TWO |  |
| NEED / ISSUE DESCRIPTION | Insecure document sharing practices |
| LENGTH OF TIME EXISTED | 2 years |
| PREVIOUSLY ADDRESSED? | Attempted password protection |
| IF SO, WHAT WAS THE OUTCOME? | Ineffective |
| IMPACT OF NEED / ISSUE | Vulnerability to data breaches |
| ADDITIONAL INFO | Client confidentiality concerns |
| THREE |  |
| NEED / ISSUE DESCRIPTION |  |
| LENGTH OF TIME EXISTED |  |
| PREVIOUSLY ADDRESSED? |  |
| IF SO, WHAT WAS THE OUTCOME? |  |
| IMPACT OF NEED / ISSUE |  |
| ADDITIONAL INFO |  |
| FOUR |  |
| NEED / ISSUE DESCRIPTION |  |
| LENGTH OF TIME EXISTED |  |
| PREVIOUSLY ADDRESSED? |  |
| IF SO, WHAT WAS THE OUTCOME? |  |
| IMPACT OF NEED / ISSUE |  |
| ADDITIONAL INFO |  |

| IV. GOALS |  |
| --- | --- |
| GOAL DESCRIPTION | KEY BENEFITS |
| Implement centralized DMS | Faster document retrieval and real-time collaboration |
| Improve document security | Reduced risk of data breaches |
| Train staff on the new system | Improved user adoption and productivity |

| V. SCOPE OF WORK |  |
| --- | --- |
| - Assess XYZ Operation’s current document handling processes. - Configure and deploy selected DMS platform (Google Workspace). - Migrate 5 TB of existing data. - Train 100 users across 5 departments. - Provide 6 months of post-deployment support. |

| VI. TIMELINE / MILESTONES |  |  |  |
| --- | --- | --- | --- |
| OVERVIEW | The project will follow a phased approach over a 12-week period. |  |  |
| MILESTONE |  | START DATE | END DATE |
| Discovery & Requirements Gathering |  | Jan 8, 20XX | Jan 15, 20XX |
| Platform Configuration |  | Jan 16, 20XX | Feb 2, 20XX |
| Data Migration |  | Feb 5, 20XX | Feb 20, 20XX |
| User Training |  | Feb 21, 20XX | Mar 7, 20XX |
| Testing & Optimization |  | Mar 10, 20XX | Mar 17, 20XX |
| Final Rollout |  | Mar 18, 20XX | Mar 28, 20XX |

| VII. COST STRUCTURE |  |  |
| --- | --- | --- |
| OVERVIEW | One-time implementation fee + optional ongoing support |  |
| NEEDS / INVESTMENT |  | COST |
| Platform Licensing (100 users) |  | $8,000 |
| Configuration and Integration Services |  | $15,000 |
| Data Migration |  | $10,000 |
| Training Program |  | $7,000 |
| Support (6 months) |  | $8,500 |
| ESTIMATE TOTAL |  | $48,500 |
| PAYMENT TERMS |  |  |
| 50% upon acceptance, 25% mid-project, 25% upon completion |  |  |

| VIII. STAFFING RESOURCES |  |  |  |
| --- | --- | --- | --- |
| OVERVIEW |  |  |  |
| FUNCTION |  | CAPABILITY REQUIREMENTS | FTE |
| Project Management |  | PMP-certified, client communication | 0.5 |
| Technical Configuration |  | Google Workspace admin and APIs | 1.0 |
| Training & Support |  | Experience with adult education | 0.5 |

IX. MEASUREMENTS OF SUCCESS

PROGRESS EVALUATION METHODS

- Weekly milestone check-ins - Feedback surveys after training sessions

REPORTING METHOD + SCHEDULE

- Bi-weekly status reports - Final report at project closeout

| X. ENDORSEMENTS |  |  |
| --- | --- | --- |
| ENDORSED BY | COMPANY / AFFILIATION | PHONE / EMAIL / ADDRESS |
| Jose Price | XYZ Solutions | 555-555-5555 |

| XI. NEXT STEPS |
| --- |
| - Finalize proposal approval - Schedule project kickoff meeting - Begin onboarding and access setup for the project team |  |

| XII. RELATED DOCUMENTS |  |  |
| --- | --- | --- |
| FUNCTION | DESCRIPTION | FILE NAME / LOCATION / LINK |
| Technical Requirements | Internal file mapping and structure |  |
| Compliance Checklist | Data security checklist |  |

| XIII. TERMS & CONDITIONS |  |
| --- | --- |
| - All work will comply with XYZ Operation’s IT and data governance policies. - Any changes to the scope must be mutually agreed upon in writing. - This proposal is valid for 30 days from submission. |  |
| PROPOSAL MAY BE WITHDRAWN IF NOT ACCEPTED BY THE DATE OF |  |

| XIV. ACCEPTANCE OF PROPOSAL |  |  |  |
| --- | --- | --- | --- |
| AUTHORIZED CLIENT SIGNATURE |  | DATE OF ACCEPTANCE |  |

Generic Project Proposal 
Template

Title

PREPARED FOR

Name

PREPARED BY

Name

| PROJECT TITLE |  |  |  |
| --- | --- | --- | --- |
| SUBMITTED BY |  | PROJECT TYPE |  |
| PHONE / EMAIL |  | TOTAL ESTIMATED BUDGET |  |
| DATE OF PROPOSAL |  | VERSION NO. |  |
| PROJECTED START DATE |  | PROJECTED COMPLETION DATE |  |

I. PROJECT OVERVIEW

WHO WE ARE

YOUR NEEDS

OUR OBJECTIVES

COST + TIMELINE ESTIMATES

II. WHY WE’RE THE BEST FIT

ABOUT US

SERVICES

OUR TEAM

OUR WORK

| III. NEEDS / ISSUES |  |
| --- | --- |
| ONE |  |
| NEED / ISSUE DESCRIPTION |  |
| LENGTH OF TIME EXISTED |  |
| PREVIOUSLY ADDRESSED? |  |
| IF SO, WHAT WAS THE OUTCOME? |  |
| IMPACT OF NEED / ISSUE |  |
| ADDITIONAL INFO |  |
| TWO |  |
| NEED / ISSUE DESCRIPTION |  |
| LENGTH OF TIME EXISTED |  |
| PREVIOUSLY ADDRESSED? |  |
| IF SO, WHAT WAS THE OUTCOME? |  |
| IMPACT OF NEED / ISSUE |  |
| ADDITIONAL INFO |  |
| THREE |  |
| NEED / ISSUE DESCRIPTION |  |
| LENGTH OF TIME EXISTED |  |
| PREVIOUSLY ADDRESSED? |  |
| IF SO, WHAT WAS THE OUTCOME? |  |
| IMPACT OF NEED / ISSUE |  |
| ADDITIONAL INFO |  |
| FOUR |  |
| NEED / ISSUE DESCRIPTION |  |
| LENGTH OF TIME EXISTED |  |
| PREVIOUSLY ADDRESSED? |  |
| IF SO, WHAT WAS THE OUTCOME? |  |
| IMPACT OF NEED / ISSUE |  |
| ADDITIONAL INFO |  |

| IV. GOALS |  |
| --- | --- |
| GOAL DESCRIPTION | KEY BENEFITS |

| V. SCOPE OF WORK |  |
| --- | --- |

| VI. TIMELINE / MILESTONES |  |  |  |
| --- | --- | --- | --- |
| OVERVIEW |  |  |  |
| MILESTONE |  | START DATE | END DATE |

| VII. COST STRUCTURE |  |  |
| --- | --- | --- |
| OVERVIEW |  |  |
| NEEDS / INVESTMENT |  | COST |
| ESTIMATE TOTAL |  |  |
| PAYMENT TERMS |  |  |

| VIII. STAFFING RESOURCES |  |  |  |
| --- | --- | --- | --- |
| OVERVIEW |  |  |  |
| FUNCTION |  | CAPABILITY REQUIREMENTS | FTE |

IX. MEASUREMENTS OF SUCCESS

PROGRESS EVALUATION METHODS

REPORTING METHOD + SCHEDULE

| X. ENDORSEMENTS |  |  |
| --- | --- | --- |
| ENDORSED BY | COMPANY / AFFILIATION | PHONE / EMAIL / ADDRESS |

XI. NEXT STEPS

| XII. RELATED DOCUMENTS |  |  |
| --- | --- | --- |
| FUNCTION | DESCRIPTION | FILE NAME / LOCATION / LINK |

| XIII. TERMS & CONDITIONS |  |
| --- | --- |
| PROPOSAL MAY BE WITHDRAWN IF NOT ACCEPTED BY THE DATE OF |  |

| XIV. ACCEPTANCE OF PROPOSAL |  |  |  |
| --- | --- | --- | --- |
| AUTHORIZED CLIENT SIGNATURE |  | DATE OF ACCEPTANCE |  |

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.