## Slide 1
Simple RACI Matrix Template
Example

## Slide 2
RACI
Matrix
00/00/0000
Responsible
Accountable
Consulted
Informed

## Slide 3
Project
Mission to Complete the Thing We Need to Do
Project Manager
Nelle Porter
Budget
$82,500
Due Date
Tuesday, 00/00/0000
Project Overview
Responsible
Accountable
Consulted
Informed

## Slide 4
Phase 1: Initiate
RESPONSIBLE
CONSULTED
ACCOUNTABLE
INFORMED
 |  | Project Sponsor | CPO | Director | Role 4 | Role 5 | Project Manager | Operations Engineer | Quality Assurance | Developer | Role 5 | Consultant | Customer Service | Role 3 | Role 4 | Role 5 | Role 1 | Role 2 | Role 3 | Role 4 | Role 5
 |  | Project Leadership |  |  |  |  | Project Team Members |  |  |  |  | Additional Resources |  |  |  |  | Other |  |  |  | 
Request Review by PMO |  |  | R |  |  |  | R | A |  | C |  |  |  |  |  |  |  |  |  |  | 
Submit Project Request |  |  |  |  |  |  | R |  |  |  |  |  |  |  |  |  |  | A |  |  | 
Research Solution |  | I |  |  |  |  | A | A | A | C |  |  |  | C |  |  | C |  |  |  | 
Develop Business Case |  |  |  |  |  |  | R |  |  |  |  |  |  |  |  |  |  | A |  |  | 
Project
Deliverable
or Activity

## Slide 5
Phase 2: Plan
RESPONSIBLE
CONSULTED
ACCOUNTABLE
INFORMED
 |  | Project Sponsor | CPO | Director | Role 4 | Role 5 | Project Manager | Operations Engineer | Quality Assurance | Developer | Role 5 | Consultant | Customer Service | Role 3 | Role 4 | Role 5 | Role 1 | Role 2 | Role 3 | Role 4 | Role 5
 |  | Project Leadership |  |  |  |  | Project Team Members |  |  |  |  | Additional Resources |  |  |  |  | Other |  |  |  | 
Create Project Charter |  | C | C |  |  |  | R | C | C | C |  |  |  | C |  |  | C |  |  |  | 
Create Schedule |  | I | I | I | I |  | R | C | C | C | C | C | C | C |  |  | C | I |  |  | 
Create Additional Plans as Required |  | I | I | I |  |  | R |  |  |  | I | I | I | I |  |  | C | I |  |  | 
Project
Deliverable
or Activity

## Slide 6
Phase 3: Execute
RESPONSIBLE
CONSULTED
ACCOUNTABLE
INFORMED
 |  | Project Sponsor | CPO | Director | Role 4 | Role 5 | Project Manager | Operations Engineer | Quality Assurance | Developer | Role 5 | Consultant | Customer Service | Role 3 | Role 4 | Role 5 | Role 1 | Role 2 | Role 3 | Role 4 | Role 5
 |  | Project Leadership |  |  |  |  | Project Team Members |  |  |  |  | Additional Resources |  |  |  |  | Other |  |  |  | 
Build Deliverables |  | C | C | C | C |  |  | R | R | R | R | A |  |  |  |  | A |  |  |  | 
Create Status Report |  | I | I | I | I |  | A | A | A | A |  |  |  |  |  |  | C | I |  |  | 
Project
Deliverable
or Activity

## Slide 7
Phase 4: Control
RESPONSIBLE
CONSULTED
ACCOUNTABLE
INFORMED
 |  | Project Sponsor | CPO | Director | Role 4 | Role 5 | Project Manager | Operations Engineer | Quality Assurance | Developer | Role 5 | Consultant | Customer Service | Role 3 | Role 4 | Role 5 | Role 1 | Role 2 | Role 3 | Role 4 | Role 5
 |  | Project Leadership |  |  |  |  | Project Team Members |  |  |  |  | Additional Resources |  |  |  |  | Other |  |  |  | 
Perform Change Management |  |  | C | C | C |  | R | A | A | A |  |  |  |  |  |  | C | I |  |  | 
Project
Deliverable
or Activity

## Slide 8
Phase 5: Close
RESPONSIBLE
CONSULTED
ACCOUNTABLE
INFORMED
 |  | Project Sponsor | CPO | Director | Role 4 | Role 5 | Project Manager | Operations Engineer | Quality Assurance | Developer | Role 5 | Consultant | Customer Service | Role 3 | Role 4 | Role 5 | Role 1 | Role 2 | Role 3 | Role 4 | Role 5
 |  | Project Leadership |  |  |  |  | Project Team Members |  |  |  |  | Additional Resources |  |  |  |  | Other |  |  |  | 
Create Lessons Learned |  | C | C | C | C |  | R | C | C | C | C | C | C | C |  |  | C | C |  |  | 
Create Project Closure Report |  | I | I | I | I |  | A | I | I | I | I | I | I | I |  |  |  | I |  |  | 
Project
Deliverable
or Activity

## Slide 9
Notes
summary information / comments

## Slide 10
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.