## Slide 1
Monthly Construction Timeline Template Example
Template Features: This template features a yearly Gantt chart for easy task and milestone adjustments.

## Slide 2
JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC
Kickoff
01/05
TODAY
2035
2035
Site Visit
04/05
Stakeholder Meeting
06/10
Owner Site Walk
09/16
Pre-Construction
Procurement & Bidding
Site Prep
Construction
Post-Construction
Finalize Project Scope
01/35-02/35
Assemble Team
03/35-04/35
Obtain Permits & Approvals
05/35
Develop Procurement Plan
03/35-04/35
Send RFQs
05/35
Survey & Assess Site
06/35
Foundation & Framing
08/35
Final Inspection
11/35
Evaluate Bids
06/35-07/35
Order Materials & Schedule Deliveries
07/35-09/35
Stake Property Lines & Setbacks
06/35-07/35
Site Leveling
08/35
Roofing, MEP, HVAC
09/35
Finishes
10/35
Punch List
12/35
Example

## Slide 3
JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC
Milestone 1
MM/DD
TODAY
20XX
20XX
Milestone 2
MM/DD
Milestone 3
MM/DD
EVENT 1
MM/DD
EVENT 2
MM/DD
Milestone 5
MM/DD
Milestone 6
MM/DD
Phase 1
Phase 2
Phase 3
Phase 4
Phase 5
Phase 6
Task Description
MM/DD
Task Description
MM/DD
Task Description
MM/DD
Task Description
MM/DD
Task Description
MM/DD
Task Description
MM/DD
Task Description
MM/DD
Task Description
MM/DD
Task Description
Task Description
MM/DD
Task Description
MM/DD
Task Description
MM/DD
Task Description
MM/DD
Task Description
MM/DD

## Slide 4
DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.