**Simple OKR Template Example**

|  |  |
| --- | --- |
| Prepared By | Alexandra Mattson – Software Division |
| Timeframe | Quarter 3 20XX |
| Start Date | MM/DD/YY |
| End Date | MM/DD/YY |
| Owner | Brian Gorman – Product Manager |
|  |  |  |  |
| Objective |  |  |  |
| Launch the new EV-charging station management dashboard to improve customer usability and operational efficiency. |
|  |  |  |  |
| Key Results |  |  |  |
| Key Result | Score / Status**0.0–1.0 score or status label** | Due Date | Additional Notes |
| Achieve a 25% reduction in customer support tickets related to dashboard navigation. | In Progress – 15% reduction achieved by mid-August. | MM/DD/YY |  |
| Complete integration of live station status updates for 100% of networked chargers. | On Track – Integration at 82% completion. | MM/DD/YY | An API vendor update delayed live integration. To meet the target, we adjusted the testing schedule to include an extra session in late September. Training materials are scheduled for early release to the customer service team. |
| Maintain 99.5% uptime on dashboard services throughout the quarter. | Complete – 99.8% uptime maintained. | MM/DD/YY |  |
| Conduct usability testing sessions with at least 30 external users before launch. | At Risk – 18 of 30 usability tests completed. | MM/DD/YY |  |
| Publish a step-by-step online help guide and video tutorial for dashboard features. | In Progress – Draft help guide completed; video script in review. | MM/DD/YY |  |

**Simple OKR Template**

|  |  |
| --- | --- |
| Prepared By |  |
| Timeframe |  |
| Start Date |  |
| End Date |  |
| Owner |  |
|  |  |  |  |
| Objective |  |  |  |
|  |
|  |  |  |  |
| Key Results |  |  |  |
| Key Result | Score / Status**0.0–1.0 score or status label** | Due Date | Additional Notes |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

|  |
| --- |
| **DISCLAIMER**Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |